Move Right

Stage 2

- Project Objective

Move Right is a web application that was created with the purpose of creating a training tool assisted with computer vision, data capture and processing. The project goal is to use these programming tools to provide metric data for movement analysis which will give the consumer the satisfaction and confirmation to know that they are exercising correctly.

Having metric data, we have the underlying goal to accomplish correct analysis and accurate and consistent logic, and therefore must meet three important criteria for success:

- The data is obtained consistently upon a single user.

- The data obtained and feedback given works for many individuals of varying backgrounds.

- Feedback output is provided correctly on all possible scenarios(correct and incorrect form

Our secondary goal is to grow dependency in the use of numerical and empirical data for body movement and exercising. Furthermore, this can

allow the study of machine learning and algorithmic behaviour as tools to improve human living move forward into the new age.

- Stakeholders

- Internal

  - Project Manager - Kevin

  - Research and development - Kevin, Joseph and Jean

  - Documentation - Joseph

  - Developers:

    - Jean:

Front End developer with the following responsibilities:

a) Structure and Styling (alongside Joseph).

b) Page dynamics and scripting.

c) interface logic and aesthetics.

    - Kevin:

Back End developer with the following responsibilities:

a) classes, API routes and endpoints (alongside Joseph).

b) server side logic and data manipulation.

c) source code containerizing.

    - Joseph:

Full stack developer role with the following responsibilities:

a) Back End - classes, API routes and endpoints (alongside Kevin).

b) Front End - page structure and styling (alongside Jean).

c) Databases - schema development (alongside Kevin).

- External

  - Sean Cardona - teacher, student counselor and project advisor

  - Adam Beguelin - student counselor and project advisor

  - Jeremy Reyes - personal trainer

  - Belisse Torres - target consumer and test subject

  - Cristian Sanchez - target consumer and test subject

- Scope

  - In Scope

    - Single training modality

    - Single hardware

    - Simple machine learning model

    - Universal audience

  - Out of Scope

    - Large exercise variety

    - Multiple training disciplines

    - Exercise progressions and regressions.

- Risks

  - Large abundance of concepts to learn on a limited timeframe.

-> Mitigation: Budget(time) planning and management strategies.

  - Ineffective software dependencies, leading to tech stack changes.

-> Mitigation: Constant research in packages and use cases for solid references.

  - Inconsistent server side logic, resulting in poor application quality.

-> Mitigation: Intense testing periods and keen data observation.

  - Absence of direction due to ambiguous or vague project goals.

-> Mitigation: frequent scrum meetings for daily and weekly decision making, daily Trello board goals for documenting progress.

- High Level Planning

  - Phase 1 -> Week 1 - 2 - Process of decision making.

This process lasts an entire month from the inception of the idea and the choosing of all resources to utilize up until everything is recompiled for the technical documentation. This process involves:

a) Research into our software and hardware tools

b) Meetings to discuss all compiled information

c) Decision making for choosing in scope and out of scope.

  - Phase 2 -> Week 3 - 4 - Preparation of technical documentation

This second phase begins with the writing of the technical documentation, which explains app behaviour, server side logic, interfacing, entity behaviour, packages and dependencies, services and logic diagrams and flowchart. This phase concludes the process of brainstorming and research, as it intends to specify goals and formulation of ideas, clearly defining what the application will do from a technical standpoint. This phase is also characterized by its meetings and scheduling operation, as we intend to use tools like Trello and Whatsapp to determine timelines on a short and long term goal, from development to closure.

  - Phase 3 -> Week 5 - 6 - Coding

Finally, after finishing all documentation and clearly defining goals, we proceed to programming the application. This consists of a month-long roadmap, building all Front End’s: 1) structure, 2) styling and 3) scripting; and Back End’s: 1) computational logic, 2) entities and classes, 3) API methods and endpoints and 4) database schema.

  - Phase 4 -> Week 7 - 10 - Testing and Debugging

Running concurrently with Phase 3, we intend to test the application from every aspect, ensuring all pages connect, server side code is loaded seamlessly into the web page and all interface logic is solid. The more important tests to develop are based on the test user’s feedback of methods. We will have time to test the code with real people to confirm image processing is consistent across multiple users, that they cater to their physiological proportions and give movement feedback that matches quality services from a certified trainer.

  - Phase 5 -> Week 11 - 12 - Project Closure and Demo preparation

Tweaking the final details and debugging whatever is necessary

**Note: by this point in time, every change should be VERY MINOR

Prepare for demo day.